PBVI

Hands-On Exercise Guide

Customer Risk API  ·  Full Run from Session 1

DataGrokr Engineering  ·  PBVI Practitioner Series  ·  2026

# Overview

This guide walks you through a complete PBVI build from scratch. You will run every planning phase yourself, produce all the planning artifacts, and then build the Customer Risk API across five sessions using Claude Code.

The purpose of the exercise is not to produce a working application — it is to build the habit of prediction, verification, and human accountability that PBVI requires. Focus on the process.

How to use this guide You watched the demo. Now you run it. The planning phase prompts are in the companion Useful Prompts document. The build prompts are in EXECUTION_PLAN.md. This guide tells you exactly what to do at each step and what to watch for.

## What You Are Building

The Customer Risk API: a lightweight authenticated API service that wraps a pre-populated Postgres database so operations staff can look up customer risk tiers without direct database access.

Stack: Docker Compose · Postgres 15 · FastAPI (Python 3.11) · psycopg2 · Vanilla HTML/JS

## Package Contents

- Requirements_Brief.docx — the problem statement

- EXECUTION_PLAN.md — all 5 sessions with task prompts, test cases, and verification commands

- PBVI_Useful_Prompts.docx — the planning-phase prompts for Phases 1, 2, 3, 5, and 6

- This guide — step-by-step instructions through the full exercise

## Artifact Map

You will produce these artifacts in this order:

| 1 | Phase 1 → ARCHITECTURE.md — your design record |
| --- | --- |
| 2 | Phase 2 → INVARIANTS.md — conditions that must never break |
| 3 | Phase 3 → EXECUTION_PLAN.md — already provided; review and approve it |
| 4 | Phase 4 → Human gate: no artifact, just your sign-off |
| 5 | Phase 5 → CLAUDE.md — the frozen execution contract |
| 6 | Phase 6 → SESSION_LOG.md + VERIFICATION_RECORD.md (per session) |

## Time Estimate

Planning phases (1–5): 1.5 – 2 hours

Build sessions (1–5): 10 – 15 hours across multiple sittings

Note on sessions Sessions 1 and 2 are walked through in detail in this guide. Sessions 3–5 follow the same cadence — use EXECUTION_PLAN.md directly once you have the rhythm.

# Using Claude Projects

| RECOMMENDED | Set up a Claude Project before Phase 1 begins |
| --- | --- |

PBVI is a multi-phase workflow. You will open many separate Claude Desktop conversations across planning and build — one per phase, one per session scaffold, and one each time you run a CD challenge. Without a Project, every new conversation starts with no knowledge of what came before. You end up re-pasting artifacts repeatedly, and the risk of working from a stale version grows with every session.

A Claude Project solves this. Files you add to the Project are available in every conversation within it — automatically, without pasting.

## When to Use a Project

Use a Project for this exercise. More generally, use one whenever any of these are true:

- The work spans more than one Claude conversation

- You will work across multiple sittings or days

- Anyone else on your team will use Claude on the same project

- You want to switch between planning and build conversations without re-establishing context

The only case where you might not need a Project is a very short POC-tier engagement done in a single sitting. For anything with a defined delivery — PBVI or otherwise — a Project is the right default.

## What Goes in Project Files vs. the Conversation

The governing rule is simple: stable, signed-off artifacts go in Project files. Active, in-progress work stays in the conversation.

| 1 | Project files Requirements_Brief.docx (from day one), ARCHITECTURE.md (once committed), INVARIANTS.md (once signed off), EXECUTION_PLAN.md (once approved), CLAUDE.md (once frozen) |
| --- | --- |
| 2 | Conversation only Your draft invariants during the Phase 2 challenge, mid-session decisions, anything you are actively iterating on |
| 3 | Never in Project files SESSION_LOG.md and VERIFICATION_RECORD.md — these are per-session working documents, not stable artifacts |

Project files vs. memory Project files give Claude persistent knowledge of your project. This is different from Claude’s memory system, which tracks personal preferences across conversations. Project files are documents you explicitly upload — they apply to every conversation within that Project.

## One-Time Setup

- Go to claude.ai and sign in

- In the left sidebar, click “New Project”

- Name it something specific: e.g. “Customer Risk API — PBVI Exercise”

- Add Requirements_Brief.docx to Project files immediately — this is the only file available before Phase 1

- From this point, do all Phase 1–5 conversations inside this Project

Add each artifact to Project files as soon as it is committed and signed off. The Project checkpoints throughout this guide will tell you exactly when.

The payoff Once ARCHITECTURE.md, INVARIANTS.md, EXECUTION_PLAN.md, and CLAUDE.md are in your Project, the planning-phase prompts no longer need you to paste them. Every new conversation in the Project already has them. This is the payoff — and it compounds as you add more artifacts.

# Phase 1 — Architecture

| PHASE 1 | Discovery & Architecture → ARCHITECTURE.md |
| --- | --- |

Goal: Understand the problem before designing anything. Claude Desktop (CD) interrogates the requirements with you. You decide the architecture. Three moves in sequence.

## Before You Start

- Open Claude Desktop

- Open Requirements_Brief.docx in a readable window alongside CD

- Do not read ahead to the architecture decisions — let Move 1 surface them

## Move 1 — Problem Exploration

Open a new conversation inside your Claude Project. If you have added Requirements_Brief.docx to Project files, CD already has it and you can send the prompt directly. If not, paste the brief first, then send:

You are a senior software architect. Read the requirements brief below and produce: 1. Problem statement — what is the core problem the customer is actually trying to solve? Do not restate the requirements. Identify the underlying need. 2. Constraints — what must the system never do? Cover both stated constraints and implied ones not explicitly written. 3. Definition of success — if this is built correctly, what does success look like for the customer in concrete terms? 4. Failure modes — identify 3–4 system-level failures (not code bugs) that the design must protect against. 5. Missing information — what is absent from the brief that matters for design decisions? Be exhaustive on constraints. Flag anything vague. [PASTE REQUIREMENTS BRIEF]

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: Go through the requirements brief and help me understand the problem. I’m in problem exploration — not looking for architecture or solution.. If Requirements_Brief.docx is in your Project files, CD already has it — no paste needed. If not, add ‘[Paste Requirements_Brief.docx contents here]’ to the prompt. The skill knows the five-point structure above.

What to look for in the response:

- Core problem stated plainly — not the requirements, the actual problem

- Unstated constraints (what the brief implies but doesn’t say)

- Failure modes — what breaks if you get this wrong

- Missing information — gaps you’ll need to resolve

Discipline note Don’t accept the first response passively. Push back. If a failure mode seems trivial, say so. If a constraint seems unnecessary, question it. This is the only phase where you own the problem — once planning starts, the design is locked.

## Move 2 — Solution Exploration

Send this prompt continuing the same Claude Desktop conversation:

You are a senior software architect. Based on the constraints identified below, propose 3 candidate architectures. For each, describe: - What it is — component breakdown and key technology choices - What it makes easy - What it makes hard - Which constraints it satisfies — and flag any it doesn’t fully satisfy - What you’d be giving up compared to the other options Do not make a recommendation. Present options so the engineer can make the selection decision. [PASTE MOVE 1 OUTPUT]

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: Propose 3 candidate architectures based on the constraints we just identified. Do not recommend — I want to understand the options first.. Move 1 output is already in this conversation — no paste needed. The skill knows the per-option structure: what it is, what it makes easy/hard, tradeoffs, what you give up.

For each option, ask: what does this give up? What breaks first under load or edge cases?

## Move 3 — Decision

Make your architectural decisions. State them explicitly in the conversation with your reasons for choosing that approach over the others. Then send this prompt:

Produce ARCHITECTURE.md for the architecture selected below. Structure: 1. Problem framing — what the system solves, and what it explicitly does not 2. Five key design decisions — for each: what was decided, rationale, alternatives rejected and why 3. Challenge my decisions — for each, give the strongest argument against it, then state whether you consider the challenge valid or rejected, and why 4. Key risks 5. Key assumptions 6. Open questions My decision: [SELECTED APPROACH] My reasons: [WHY THIS APPROACH OVER THE OTHERS] Interrogate output: [PASTE MOVE 1 OUTPUT] Explore output: [PASTE MOVE 2 OUTPUT]

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: Produce ARCHITECTURE.md. My decision: [selected approach] My reasons: [why this over the others]. Moves 1 and 2 are already in this conversation — no pastes needed. Important: with the skill loaded, Claude will stop and ask for your reasons if you haven’t provided them. This is intentional — the rationale in ARCHITECTURE.md must be yours, not inferred.

The decisions you’ll need to make for this project:

- How Postgres is initialised and seeded

- How the API container starts and connects to the database

- Why no connection pool or ORM

- Why the UI is served by the same FastAPI container

- How authentication is enforced

## Output: ARCHITECTURE.md

At the end of Move 3, ask CD to produce ARCHITECTURE.md with the following sections:

- Problem framing — what it solves and what it does not

- Five key design decisions with rationale and rejected alternatives

- Key risks and open questions

Review it. If a decision doesn’t reflect what you actually decided, correct it now. This document is retained through integration — it’s your record.

Git checkpoint git init your project repo now if you haven’t already. Commit ARCHITECTURE.md as the first commit on main before moving to Phase 2.

☁️ PROJECT FILES CHECKPOINT Save ARCHITECTURE.md to your Claude Project now. The design is locked. Any new conversation in your Project will now know it without you pasting it.

# Phase 2 — Invariant Definition

| PHASE 2 | Invariant Definition → INVARIANTS.md |
| --- | --- |

Goal: Define the conditions that must never be violated, before planning begins. You write them. CD challenges them. You sign off.

Critical This is the most important phase. Invariants are not just test cases. They are the line between a bug and a fundamental failure. If you can’t state what the system must never do, you cannot verify that it doesn’t do it.

## Step 1 — Write Your Invariants

Before touching CD, write your own list of invariants for this system. Work from the requirements brief and your ARCHITECTURE.md.

For each invariant, ask: if this is violated, what goes wrong? The answer should be specific — a decision made on false data, a credential exposed, a write where only reads should occur.

The categories to cover for this system:

- Data correctness — does the API return what the database holds?

- Existence mapping — what happens for existing vs. non-existing customers?

- Mutability — can the API change anything in the database?

- Response shape — is the structure consistent across all tiers?

- Authentication — can unauthenticated callers receive any data?

- Credential handling — can the API key leak?

- Error surfaces — can internal details reach the caller?

- Operational isolation — does the system make any external calls?

- UI fidelity — does the UI transform or interpret what the API returns?

## Step 2 — CD Challenge

Paste your invariant list into Claude Desktop using the Phase 2 challenge prompt from the Useful Prompts document. CD will:

- Identify any invariant it could technically satisfy while still violating the intent

- Flag invariants that are too vague to be testable

- Identify conditions you have missed

Review every challenge CD raises. Accept, reject, or refine each one explicitly. This is not a passive exercise.

## Step 3 — Sign Off

Revise your invariants based on the challenge. For each final invariant, confirm you can answer:

- What specifically breaks if this is violated?

- How would you know if it was violated?

- Can a test exercise this condition?

Write the final INVARIANTS.md. Commit it to main before Phase 3.

Reference: INVARIANTS.md is already provided in the project files as the worked example. Only look at it after you’ve written your own.

☁️ PROJECT FILES CHECKPOINT Save INVARIANTS.md to your Claude Project now. Invariants are signed off. Add this to Project files so Phase 3 and 5 conversations have it without pasting.

# Phase 3 — Execution Planning

| PHASE 3 | Execution Planning → EXECUTION_PLAN.md |
| --- | --- |

Goal: Decompose delivery into sessions and each session into atomic verifiable tasks. Each task must have a prompt for Claude Code, test cases, a verification command, and a note on which invariants it touches.

For this exercise, EXECUTION_PLAN.md is provided. Your job in Phase 3 is to review it, not generate it. This is the same responsibility you’ll have in real delivery when CD generates the plan — it’s not done until you’ve read it and agreed with it.

## Review the Execution Plan

Work through EXECUTION_PLAN.md and for each task ask:

- Are the test cases sufficient? Could an implementation pass all these cases while still violating an invariant? If yes — the test cases have a gap.

- Are the verification commands accurate? Will running this command actually confirm what the test case claims?

- Is the invariant touch correctly marked? If a task writes auth logic, it touches INV-05 and INV-06. If that isn’t marked, the code review step will be skipped.

- Is the task prompt scoped correctly? Broad prompts produce unverifiable output. Narrow prompts produce atomic output.

If you find a gap, note it. You can raise it with your team or fill it in your own VERIFICATION_RECORD before running that task.

Test sufficiency check Approving insufficient test cases is a verification failure before verification even runs. Phase 3 is the last place to catch this.

☁️ PROJECT FILES CHECKPOINT Save EXECUTION_PLAN.md to your Claude Project now. The plan is approved. Add it to Project files — every session scaffold conversation will have it automatically.

# Phase 4 — Human Design Approval

| PHASE 4 | Human gate — no artifact, no code yet |
| --- | --- |

This is not a checkpoint for paperwork. It is the point where you prove to yourself that you understand what you are about to build. No AI assistance.

The rule A plan you cannot explain is not ready to build. CLAUDE.md does not exist until this gate passes.

## The Three Questions

Answer each of the following without looking at anything other than your own understanding:

01  Can I explain this architecture without reading the code?

Not by reading ARCHITECTURE.md — from memory. Cover:

- Why there is no connection pool

- Why the UI is served from the same FastAPI container, not separately

- What happens if the .env file is missing when docker compose up runs

- Why psycopg2 and not an ORM

02  Do I agree with every decision?

Not “is it defensible” — do you agree with it? If you are uncomfortable with a decision, say so now. Resolve it before CLAUDE.md is created. Once CLAUDE.md is frozen, changing an architectural decision requires a new version.

03  Do I know what failure looks like for each invariant?

For each invariant in INVARIANTS.md, describe the exact scenario that violates it. Examples:

- INV-05 failure: a request reaches the customer lookup endpoint without the X-API-Key header being checked

- INV-07 failure: a psycopg2 exception propagates unhandled and appears in the 500 response body

- INV-03 failure: a SQL injection string causes a write because the query is built with string formatting

If you cannot describe the violation, you cannot verify that it hasn’t happened. Go back to Phase 2.

Output No sign-off document is required. Write your answers somewhere for your own reference. If you cannot answer all three — the plan is not ready.

# Phase 5 — CLAUDE.md

| PHASE 5 | CLAUDE.md — Frozen execution contract |
| --- | --- |

Goal: Produce the single document that Claude Code will execute against. It synthesises ARCHITECTURE.md, INVARIANTS.md, and EXECUTION_PLAN.md into a concise, unambiguous contract.

Frozen — critical rule CLAUDE.md is frozen at creation. It is never edited inline. If Phase 6 reveals a need to change it — stop the build, return to Claude Desktop, and produce a new version. Claude Code must not modify it.

## Steps

- Open a new Claude Desktop conversation inside your Project. If ARCHITECTURE.md, INVARIANTS.md, and EXECUTION_PLAN.md are in your Project files, CD already has them — skip to step 2. If not, paste all three before running the prompt.

- Send the synthesis prompt. Full version:

Produce Claude.md for this system using the four required sections. Apply the one-page rule — be precise, not exhaustive. ARCHITECTURE.md: [PASTE] INVARIANTS.md: [PASTE] EXECUTION_PLAN.md: [PASTE]

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: Produce Claude.md. ARCHITECTURE.md: [paste if not in Project files] INVARIANTS.md: [paste if not in Project files] EXECUTION_PLAN.md: [paste if not in Project files]. If you have added these artifacts to your Claude Project, CD already has them — omit the pastes entirely. The skill knows the four required sections and the one-page rule.

- Review the output. Check:

- System Intent is 2–3 sentences. Not a paragraph. Not a list.

- Hard Invariants: every invariant is present, not abbreviated, and formatted as a hard constraint

- Scope Boundary: what Claude Code is permitted to build vs. what it must never do

- Fixed Stack: the technology choices are locked, not suggestions

- If anything is missing or softened, correct it explicitly in the conversation and regenerate.

- Save as CLAUDE.md in your project root.

- Commit to main. This commit message marks the end of planning: “chore: add CLAUDE.md v1.0 — execution contract frozen”

☁️ PROJECT FILES CHECKPOINT Save CLAUDE.md to your Claude Project now. All four planning artifacts are now in Project files. Every session scaffold conversation starts with full project context — no pasting required.

Reference: CLAUDE.md is provided in the project files as the worked example. Only look at it after you’ve produced your own.

# Phase 6 — Build

| PHASE 6 | Build — One session, one branch, one commit per task |
| --- | --- |

You are now in Claude Code (CC) territory. Claude Desktop (CD) is still your planning tool — use it to run the Session Scaffold Prompt before each session. Claude Code executes the build tasks.

## The Session Cadence

Every session follows the same sequence, without exception:

| 1 | Branch Create session branch from main: git checkout -b session/sNN_<description> |
| --- | --- |
| 2 | Scaffold Run the Session Scaffold Prompt in CD. This generates SESSION_LOG.md and VERIFICATION_RECORD.md pre-populated from EXECUTION_PLAN.md. Commit both files before running any build task. |
| 3 | Build For each task: run the CC prompt → read the output → form your prediction → run the verification command → compare to expected. On pass: commit. On fail: fix, re-verify, then commit. |
| 4 | Document After each task: update SESSION_LOG.md (status, commit hash) and VERIFICATION_RECORD.md (prediction, actual, code review notes). |
| 5 | Close Run the session integration check from EXECUTION_PLAN.md. Update SESSION_LOG.md Completion block. Commit the final docs. |
| 6 | PR Raise a PR: session/sNN_<description> → main. Review → merge. |

## The Per-Task Cycle

For every single task, without exception:

| 1 | Run the Claude Code task prompt from EXECUTION_PLAN.md |
| --- | --- |
| 2 | Read the generated files — all of them. Do not skip this. |
| 3 | Write your prediction: before running the verification command, state what you expect to see. Write it in VERIFICATION_RECORD.md. |
| 4 | Run the verification command from EXECUTION_PLAN.md |
| 5 | Compare: prediction vs. actual. Match = verified. Mismatch = investigate why before fixing anything. |
| 6 | If the task touches an invariant: do a code review. Confirm the invariant holds in the code, not just in the test output. |
| 7 | Git commit (see Git Hygiene section below) |

The prediction discipline The prediction is the most important discipline in PBVI. If you skip it, verification becomes passive confirmation rather than active understanding. The mismatch is the information.

## Git Hygiene — The Rules

- One session = one branch. Always.

- One task = one commit. Always.

- Never commit without verification: PASS.

- Never batch multiple tasks in one commit.

- Never work directly on main.

- Fail → fix → re-verify → then commit. Never push broken state.

- Need to rethink? git revert to the previous task commit. Start clean.

## Commit Message Format

Every task commit follows this format:

[S{n}.T{t}] {verb}: {brief description} verification: PASS invariants: INV-XX, INV-YY (omit if none touched) -- Example -- [S2.T4] add: api key auth dependency verification: PASS - 401 on wrong key, detail literal confirmed invariants: INV-05, INV-06

## CD Challenge — Use It Every Session

After every task, open Claude Desktop and ask:

What did you not test in this task?

That is the prompt. Its brevity is intentional — the discipline is in asking it after every task without exception, not in the wording. For each gap CD identifies, decide: accept (add a case to your record) or reject (document your reason).

Non-negotiable This step is mandatory for every task. Its absence from VERIFICATION_RECORD.md is a process violation, not a minor omission.

For invariant-touching tasks you can add context, but keep it tight:

What did you not test in Task [X.Y]? Focus on INV-XX — could an implementation pass all these cases while still violating it?

Log the full CD response in the CD Challenge Output section of VERIFICATION_RECORD.md. Even if CD finds nothing, the record shows you asked.

# Session 1 — Project Scaffold and Database

| SESSION 1 | Goal: Postgres running with correct schema and seed data. No application code. |
| --- | --- |

By the end of this session you can connect directly to the database and query customer records. The API does not exist yet. That is intentional — the data layer must be verified before anything builds on it.

## Before You Start

| 1 | Create session branch: git checkout main && git pull && git checkout -b session/s01_scaffold |
| --- | --- |
| 2 | Open a new conversation inside your Claude Project. Run the Session Scaffold Prompt below. If EXECUTION_PLAN.md and CLAUDE.md are in your Project files, CD already has them — omit the pastes. |
| 3 | Commit the two scaffold files before any build task: git add SESSION_LOG.md VERIFICATION_RECORD.md && git commit -m "[S1] scaffold: add session log and verification record" |

Session Scaffold Prompt — full version

Paste EXECUTION_PLAN.md and CLAUDE.md into CD, then send:

I am about to begin [Session Name] of the PBVI execution plan. 1. Generate the session log template for this session (pre-populate Task Id and Task Name from the execution plan; leave Status and Commit blank) 2. Generate the verification record template (pre-populate Scenario and Expected from the execution plan; leave Result, Prediction Statement, and all verdict checkboxes blank) 3. Confirm the correct git branch name for this session Do not pre-populate prediction statements under any circumstances.

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: I am about to begin Session 1 — Project Scaffold and Database. Generate SESSION_LOG.md and VERIFICATION_RECORD.md. EXECUTION_PLAN.md: [paste if not in Project files] CLAUDE.md: [paste if not in Project files]. If you have added these to your Claude Project, CD already has them — omit the pastes. The skill knows the full template structure, blank/pre-populated rules, and branch naming convention. Once you understand what the templates contain (run the full version first), this is all you need for subsequent sessions.

| Task 1.1 | Create the project directory structure |
| --- | --- |

Run the Task 1.1 prompt from EXECUTION_PLAN.md in Claude Code.

Verification command

find customer-risk-api -type f ¦ sort

Expected output

7 file paths listed, matching the structure in EXECUTION_PLAN.md. All files are empty or near-empty placeholders.

Prediction — write this before running the command

What exact 7 file paths do you expect to see? Write them down before you run the find command.

Task notes Invariant touch: None. This task is structural scaffolding only. No code review required. Commit: [S1.T1] add: project directory structure

| Task 1.2 | Write the database schema and seed data |
| --- | --- |

Run the Task 1.2 prompt from EXECUTION_PLAN.md in Claude Code.

Read db/init.sql before running any verification. Check:

- CREATE TABLE IF NOT EXISTS is present (idempotent)

- CHECK constraint is present limiting risk_tier to LOW / MEDIUM / HIGH

- No UPDATE, DELETE, or trigger definitions appear anywhere in the file

- At least 9 customer rows with at least 3 per tier

Verification — run after Task 1.3 brings Postgres up

docker compose exec db psql -U riskuser -d riskdb \ -c "SELECT risk_tier, COUNT(*) FROM customer_risk_profiles GROUP BY risk_tier;"

Expected output

Three rows — LOW, MEDIUM, HIGH — each with count >= 3.

⚠ Invariant-touching task Invariant touch: INV-01 (seed data is the ground truth the API will be tested against), INV-03 (schema must have no write triggers). Code review required: confirm no UPDATE, DELETE, or trigger definitions. Confirm CHECK constraint. Commit after verification: [S1.T2] add: database schema and seed data

| Task 1.3 | Write docker-compose.yml and .env.example |
| --- | --- |

Run the Task 1.3 prompt from EXECUTION_PLAN.md in Claude Code.

Read both files before verifying. Check:

- No external network definitions in docker-compose.yml

- db service has a healthcheck defined

- api service has depends_on with condition: service_healthy

- All six .env.example keys are present

Verification command

cd customer-risk-api && docker compose config --quiet && echo "Config valid"

Expected output

"Config valid" with no errors.

⚠ Invariant-touching task Invariant touch: INV-08 (no external network definitions), INV-02 (healthcheck ensures API only starts when DB is ready). Code review: confirm no external network definitions. Confirm healthcheck interval and retries are sensible. Commit after verification: [S1.T3] add: docker-compose and env example

## Session 1 Integration Check

Run this from your project root before closing the session:

cd customer-risk-api cp .env.example .env docker compose up db -d sleep 5 docker compose exec db psql -U riskuser -d riskdb \ -c "SELECT customer_id, risk_tier FROM customer_risk_profiles ORDER BY risk_tier;"

Expected: 9+ rows returned, all three tiers present, no errors.

## Close Session 1

| 1 | Update SESSION_LOG.md: mark all tasks Completed, add commit hashes, fill Session Completion block. |
| --- | --- |
| 2 | Update VERIFICATION_RECORD.md: fill in all predictions, actual results, code review notes, and set Verification Verdict. |
| 3 | Commit the final docs: git add . && git commit -m "[S1] close: session complete, integration check passed" |
| 4 | Raise PR: session/s01_scaffold → main. Review → merge. |

# Session 2 — FastAPI Application Core

| SESSION 2 | Goal: FastAPI container with database connection and API key authentication. |
| --- | --- |

No business logic yet — just the skeleton, the database connection function, and the auth check. By the end, the API container starts, connects to Postgres, and rejects unauthenticated requests.

## Before You Start

| 1 | Create session branch: git checkout main && git pull && git checkout -b session/s02_api |
| --- | --- |
| 2 | Run the Session Scaffold Prompt for Session 2 (same prompt as Session 1, referencing Session 2). Commit SESSION_LOG.md and VERIFICATION_RECORD.md before any build task. |
| 3 | Session 1 integration check must have passed. Do not start Session 2 on a broken base. |

WITH THE PBVI SKILL LOADED The skill knows the full prompt structure. Supply the inputs only: I am about to begin Session 2 — FastAPI Application Core. Generate SESSION_LOG.md and VERIFICATION_RECORD.md. EXECUTION_PLAN.md: [paste if not in Project files] CLAUDE.md: [paste if not in Project files]. If these are in your Claude Project, omit the pastes entirely.

| Task 2.1 | Write requirements.txt and Dockerfile |
| --- | --- |

Run the Task 2.1 prompt from EXECUTION_PLAN.md in Claude Code.

Read both files. Confirm the fixed stack only — no additional dependencies, no version pins.

Verification command

cd customer-risk-api && docker compose build api 2>&1 ¦ tail -5

Expected: successful build message with no errors. After verifying the build, bring the stack up:

docker compose up -d

Task notes Invariant touch: None directly. Commit after verification: [S2.T1] add: requirements.txt and Dockerfile

| Task 2.2 | Write the FastAPI application skeleton |
| --- | --- |

Run the Task 2.2 prompt from EXECUTION_PLAN.md in Claude Code.

Read api/main.py carefully. Check:

- Only three routes: GET /health, GET /customers/{customer_id}, GET /

- No business logic in the customer endpoint — it should return a placeholder

- No additional imports, middleware, or background tasks

Verification command

docker compose up -d curl -s http://localhost:8000/health

Expected: JSON health response, no errors.

Task notes Invariant touch: None directly, but this is the file all invariants will eventually be enforced through. Read it carefully. Commit after verification: [S2.T2] add: FastAPI application skeleton

| Task 2.3 | Write the database connection function |
| --- | --- |

Run the Task 2.3 prompt from EXECUTION_PLAN.md in Claude Code.

Read the get_db_connection function. Confirm:

- Reads credentials from environment variables, not hardcoded values

- Uses psycopg2 directly, no ORM, no connection pool

- Connection errors are handled — they must not propagate raw to the caller

Verification command

docker compose exec api python -c \ "import main; conn = main.get_db_connection(); print('PASS' if conn else 'FAIL')"

Expected: PASS.

⚠ Invariant-touching task Invariant touch: INV-07 (connection errors must not surface raw details to callers). Code review: confirm error handling wraps psycopg2 exceptions before any response is returned. Commit after verification: [S2.T3] add: database connection function

| Task 2.4 | Write the API key authentication dependency |
| --- | --- |

Run the Task 2.4 prompt from EXECUTION_PLAN.md in Claude Code.

Read the verify_api_key function carefully. This is an invariant-touching task. Check:

- Reads API_KEY from environment, not hardcoded

- Accepts the key via X-API-Key header using FastAPI Header()

- Raises HTTPException 401 with a static literal detail string — not an f-string

- The submitted key does not appear in the error detail

- The function is NOT attached to any endpoint yet

Verification command

docker compose exec api python -c " import asyncio, main from fastapi import HTTPException async def test(): try: await main.verify_api_key('wrong-key') except HTTPException as e: print('PASS:', e.detail) asyncio.run(test())"

Expected: PASS: Unauthorized

CD Challenge — run this after verification passes

What did you not test in Task 2.4? Focus on INV-05 and INV-06 — could an implementation pass all these cases while still violating either?

⚠ Invariant-touching task Invariant touch: INV-05 (every unauthenticated request must be rejected with 401), INV-06 (the API key must never appear in any response). Code review required: confirm the detail string is a literal, not an f-string. Confirm the key is compared securely, not echoed. Commit after verification: [S2.T4] add: api key auth dependency

## Session 2 Integration Check

docker compose up -d sleep 5 # Health check should return 200 curl -s http://localhost:8000/health # Request without key should return 401 curl -s http://localhost:8000/customers/CUST-001 # Request with wrong key should return 401 curl -s -H "X-API-Key: wrong" http://localhost:8000/customers/CUST-001

Expected: health returns 200. Both customer requests return 401 with the static detail string. No 500s.

Expected state at end of Session 2 Note: The customer endpoint returns a placeholder response for authenticated requests at this stage. That is correct. The lookup logic is implemented in Session 3.

## Close Session 2

| 1 | Update SESSION_LOG.md: all tasks Completed with commit hashes. Fill Session Completion block. |
| --- | --- |
| 2 | Update VERIFICATION_RECORD.md: all predictions, actual results, CD challenge outputs, code review notes, Verification Verdict. |
| 3 | Commit the final docs. |
| 4 | Raise PR: session/s02_api → main. Review → merge. |

# Sessions 3–5 — Continue the Build

| SESSIONS 3–5 | Follow the same cadence — EXECUTION_PLAN.md is your guide |
| --- | --- |

You have the cadence now. Sessions 3–5 follow the same pattern: branch, scaffold, build, document, integrate, PR. Use EXECUTION_PLAN.md directly for all task prompts, test cases, and verification commands.

## Session 3 — Customer Lookup Endpoint

Goal: The customer lookup endpoint with parameterised queries, correct response shape, and error handling. By the end, authenticated requests return customer data and unauthenticated or not-found requests are handled correctly.

Key invariant touchpoints in Session 3:

- INV-01: The response values must be compared to the database directly — not just checked for existence

- INV-02: Test both existing and non-existing IDs. The 404 path is as important as the 200 path

- INV-03: Read the SQL query in main.py. Confirm it is parameterised. No f-strings. No string concatenation

- INV-07: Trigger a database error intentionally (stop the db container). Confirm the error response contains no internal details

## Session 4 — Browser UI and Error State Tests

Goal: The browser UI served from the FastAPI container, plus automated tests for error states. By the end, operations staff can look up a customer from a browser.

Key invariant touchpoints in Session 4:

- INV-09: Read index.html’s JavaScript. Confirm tier values and factor values are rendered directly from the API response — no switch statements, no label maps, no reformatting

- INV-05, INV-06: The error state tests exercise authentication boundaries. Watch the test output carefully

## Session 5 — Hardening, Injection Tests, Full Invariant Run

Goal: SQL injection tests, the full invariant verification script, and README. This is the final acceptance gate.

Session 5 ends with the full invariant script: test_invariants.py checks every automated invariant. INV-08 and INV-09 require manual checks — the guide for those is in EXECUTION_PLAN.md.

Final gate The Session 5 integration check is the final gate. Run it from a clean state: docker compose down -v followed by docker compose up -d. If everything passes from cold start, you are done.

# Appendix A — Prerequisites

Complete these before the exercise. If anything is missing, the build tasks will fail at the first verification command.

## Claude Desktop and Claude Projects

- Install Claude Desktop: https://claude.ai/download — choose the desktop app for your OS

- Sign in with your Anthropic account

- Create a Project before starting: left sidebar → “New Project” — name it e.g. “Customer Risk API — PBVI Exercise”

- Add Requirements_Brief.docx to Project files immediately

- Run all planning conversations (Phases 1–5) inside this Project

- See the “Using Claude Projects” section for the full setup guide and what to add when

## Claude Code

- Requires Node.js 18+ and npm

- Install Claude Code: npm install -g @anthropic-ai/claude-code

- Authenticate: claude login (browser window will open)

- Confirm it works: claude --version

## Docker

- Install Docker Desktop: https://www.docker.com/products/docker-desktop

- Confirm: docker --version and docker compose version

- Ensure Docker Desktop is running before any docker compose command

## Git

- Confirm: git --version

- If not installed: https://git-scm.com/downloads

- Set your identity: git config --global user.name "Your Name" and git config --global user.email "you@example.com"

## Windows Users — WSL Required

Claude Code and Docker both work best on Windows through WSL (Windows Subsystem for Linux). If you are on Windows, set this up before anything else.

Step 1 — Enable WSL 2

Open PowerShell as Administrator and run:

wsl --install

Restart your machine when prompted. WSL 2 installs Ubuntu by default.

Step 2 — Set WSL 2 as Default

wsl --set-default-version 2

Step 3 — Configure Docker Desktop for WSL 2

- Open Docker Desktop → Settings → General

- Enable “Use the WSL 2 based engine”

- Go to Settings → Resources → WSL Integration

- Enable integration with your Ubuntu distro

- Apply and restart Docker Desktop

Step 4 — Install Everything Inside WSL

Open your Ubuntu terminal (search “Ubuntu” in the Start menu after WSL installs). Install Node.js and npm inside WSL:

curl -fsSL https://deb.nodesource.com/setup_20.x ¦ sudo -E bash - sudo apt-get install -y nodejs node --version && npm --version

Install Claude Code inside WSL:

npm install -g @anthropic-ai/claude-code

Install git inside WSL (usually pre-installed):

sudo apt-get install -y git

Step 5 — Verify Docker Works from WSL

docker --version docker compose version docker run hello-world

All three should succeed without errors. If docker run hello-world fails with a permissions error, run:

sudo usermod -aG docker $USER

Then close and reopen the WSL terminal.

Working Directory

Do all your work inside the WSL filesystem, not the Windows filesystem. Your home directory in WSL is /home/yourusername. You can open it in Windows Explorer by typing \\wsl$ in the address bar.

Common mistake Running Claude Code from the Windows filesystem (C:\...) instead of WSL (/home/...) causes file permission and line-ending issues that are hard to debug. Start inside WSL and stay there.

## Verify Everything Works

Before starting Phase 1, confirm this sequence succeeds without errors:

# In your WSL terminal (or Mac/Linux terminal) git --version node --version npm --version claude --version docker --version docker compose version # Create a test project mkdir pbvi-test && cd pbvi-test git init echo 'test' > README.md git add . && git commit -m 'initial' # Confirm Docker works docker run --rm hello-world

All commands should succeed. If any fail, resolve them before starting the exercise.

# Appendix B — Common Issues

## docker compose up fails with ‘unhealthy’ on db service

The Postgres healthcheck is failing. Check:

- docker compose logs db — look for the error

- Confirm .env exists (not just .env.example)

- Confirm POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_DB are set correctly

## API container starts then immediately exits

The uvicorn process is crashing. Check:

- docker compose logs api — read the full traceback

- If it’s an import error, the requirements.txt or Dockerfile has a problem

- If it’s a connection error, the db healthcheck dependency is not working

## Verification command returns unexpected output

This is useful information, not a failure to skip. Before fixing anything:

- Write down exactly what you expected vs. what you got

- Read the generated code to understand why the gap exists

- If the code is wrong, run the task prompt again with a correction

- Never commit until the verification command matches the expected output

## CLAUDE.md is getting modified by Claude Code

This must not happen. If Claude Code modifies CLAUDE.md:

- git diff to see what changed

- git checkout CLAUDE.md to restore it

- Add a note to your SESSION_LOG.md under Deviations

- The scope boundary in CLAUDE.md explicitly prohibits this — raise it in your PR review

## Claude Code adds code not in the task prompt

This is a scope deviation. Do not accept it silently:

- Note it in SESSION_LOG.md under Deviations

- If the addition is harmless and you understand it, document your decision

- If it modifies behaviour or violates an invariant, revert and re-run the prompt with an explicit constraint added

DataGrokr Engineering  ·  PBVI Practitioner Series  ·  2026